Individual Assignment Plan

Microservice Architecture and Prototype

UCSC  |  Advanced Software Engineering

Solo execution plan  —  20-day roadmap  —  all 9 deliverables

This plan is structured for a single person completing all deliverables. Scope the prototype small — two services that demonstrably communicate are worth more than five half-built ones.

# 1. Overview

Doing this assignment alone means you wear every hat: analyst, architect, API designer, developer, technical writer, and AI auditor. The good news is that the deliverables are highly sequential — each one builds the next — so completing them in order avoids rework.

The three rules for solo success:

- Start D9 (AI Usage Report) on Day 1 — logging retroactively from memory produces weak entries that cost marks.

- Scope the prototype ruthlessly — two services that actually run beat eight services that don't.

- Write D1 (Architecture Design Doc) before drawing diagrams or writing code — it forces decisions early and everything else follows from it.

# 2. Deliverables & Priority

Nine deliverables are required. Priorities and sequencing for solo work:

| ID | Deliverable | Priority | Target Week | Solo Note |
| --- | --- | --- | --- | --- |
| D1 | Microservice Architecture Design Document | High | Week 2 | Foundation for all other docs — do this first |
| D2 | Service Identification Table | High | Week 1 | Fast to produce once you study the system; feeds D1 & D3 |
| D3 | Bounded Context Diagram | High | Week 2 | Draw after D2 is stable; use draw.io or Mermaid |
| D4 | API Endpoint Design | High | Week 2–3 | Design before coding the prototype |
| D5 | Service Communication Diagram | Medium | Week 3 | Can be done alongside or after D4 |
| D6 | Database-per-Service Discussion | Medium | Week 2 | A written section; fold into D1 to save time |
| D7 | Prototype (≥2 services) | High | Week 3–4 | Most time-intensive — scope it small and make it run |
| D8 | Benefits & Risks | Low | Week 1 | Write a first draft early; refine at the end |
| D9 | AI Usage Report | High | Ongoing | Log every AI interaction from Day 1 — do NOT leave to last minute |

D6 (Database Strategy) can be a section inside D1 rather than a standalone document — this saves time without losing marks if it is clearly labelled.

# 3. 20-Day Timeline

Adjust Day 1 to your actual start date. The plan assumes 3–4 hours of focused work per day.

| Week | Days | Focus | Tasks & Outputs |
| --- | --- | --- | --- |
| Week 1 | Days 1–2 | Study existing system | Read assignment brief; identify current features (enrollment, exams, results, transcripts, auth, notifications, reporting); draft D2 (Service Identification Table) and D8 (Benefits & Risks first draft) |
| Week 1 | Days 3–5 | Define service boundaries | Finalise service list; write D1 skeleton; draw bounded context draft (D3); note AI tools used |
| Week 2 | Days 6–8 | Architecture & API design | Complete D1 (design doc); finalise D3 (bounded context diagram); begin D4 (API endpoints for Student + Exam services); write D6 (DB strategy — embed in D1) |
| Week 2 | Days 9–10 | API & comms design | Complete D4 for all services; draw D5 (service communication diagram — sync vs async flows) |
| Week 3 | Days 11–13 | Prototype: build services | Scaffold Student Service + Examination Service (REST APIs); connect to local DBs; write unit tests |
| Week 3 | Days 14–15 | Prototype: integration | Wire inter-service call (Exam → Student verify); add docker-compose; smoke test end-to-end flow |
| Week 4 | Days 16–17 | Polish & review | Review all docs against evaluation criteria; fix gaps; refine diagrams; improve D8 |
| Week 4 | Days 18–19 | AI report & final report | Compile D9 from your notes; assemble final report; proofread |
| Week 4 | Day 20 | Buffer | Handle surprises; final review; submission |

Build in a buffer day at the end of each week. Diagrams and prototype debugging almost always take longer than expected.

# 4. Recommended Execution Order

Follow this sequence to avoid rework. Each item feeds the next:

- Study the existing academic system (features: enrollment, exams, results, transcripts, auth, notifications, reporting)

- D2 — Service Identification Table (locks service boundaries)

- D8 — Benefits & Risks first draft (while the big picture is fresh)

- D1 — Architecture Design Document (references D2; includes D6 DB discussion)

- D3 — Bounded Context Diagram (drawn from D1 decisions)

- D4 — API Endpoint Design (design before coding)

- D5 — Service Communication Diagram (shows how D4 APIs connect)

- D7 — Prototype (built from D4 API contracts; Docker setup)

- D8 — Revise Benefits & Risks (now informed by prototype experience)

- D9 — Compile AI Usage Report (from your running log)

- Final assembly — combine all documents; proofread; check diagrams

# 5. Prototype Scope (Solo-Feasible)

Build exactly two services. Keep each service simple — the examiner wants to see inter-service communication, not a full production system.

| Service | Endpoints | Database | Stack |
| --- | --- | --- | --- |
| Student Service | POST /students — create student GET /students/{id} — get student by ID | SQLite or PostgreSQL | Node.js / Express or Python / FastAPI |
| Examination Service | POST /exams — create exam POST /exams/{id}/entries — enroll student (calls Student Service to verify) GET /exams/{id}/entries — list entries | SQLite or PostgreSQL | Node.js / Express or Python / FastAPI |

## Key Demonstration Points

- POST /students creates a student record in Students DB

- POST /exams/{id}/entries calls GET /students/{id} on Student Service internally (cross-service REST call)

- If student not found, Examination Service returns 404 with a meaningful error message

- Both services run as separate processes/containers — not one application

- docker-compose.yml starts both services and their databases with one command

## Recommended Stack (pick one language)

- Python + FastAPI + SQLite — fastest to scaffold; built-in OpenAPI docs; minimal boilerplate

- Node.js + Express + SQLite — equally valid; slightly more setup

- Either: Docker + docker-compose for containerisation

Do not attempt more than two services for the prototype if time is short. A working two-service demo with proper error handling scores higher than four partially built services.

# 6. Diagrams Checklist

Three diagrams are required (D3, D5, and the architecture overview in D1). For each:

## D3 — Bounded Context Diagram

- Show each service as a named box

- Each box contains its owned entities (e.g., Student Service owns: Student, Enrollment)

- Draw a clear boundary line around each context

- Show which entities are shared/referenced across boundaries with dashed lines

- Tool suggestion: draw.io (free, exports PNG/SVG), or Mermaid in VS Code

## D5 — Service Communication Diagram

- Show all services as nodes

- Solid arrows = synchronous REST calls (label with endpoint)

- Dashed arrows = asynchronous event/message bus

- Include API Gateway as the entry point

- Note: for solo prototype, a simplified version showing just the two built services is acceptable — note the rest are designed but not implemented

## D1 — Architecture Overview Diagram

- Can be a simplified component diagram embedded in the design document

- Show all 8 services, the API Gateway, and their databases

- Annotate communication protocols (REST, async)

# 7. Pre-Submission Self-Review

Run through this before submitting. Each row is a pass/fail check.

| Check | Action if Not Met |
| --- | --- |
| Do all 9 deliverables exist? | Check your file list against D1–D9 |
| Does D2 list all 8 services with boundaries & ownership? | Add any missing service rows |
| Does D3 show data ownership per service? | Each service must own its own data box |
| Do D4 APIs follow REST conventions? | Nouns not verbs; correct HTTP verbs; status codes documented |
| Does D5 distinguish sync vs async calls? | REST arrows vs event/message arrows |
| Does D6 justify database-per-service vs shared? | Argue both sides; pick one with rationale |
| Does the prototype actually run? | docker-compose up → hit endpoints → verify cross-service call works |
| Does D9 have prompts + corrections for every AI use? | Each entry must show human validation — not just raw output |
| Are diagrams labelled and readable? | Axis labels, service names, protocol annotations |
| Is the writing proofread? | Spell-check; no placeholder text; consistent terminology |

# 8. AI Usage Log Template (D9)

Copy this template for every AI tool interaction. Fill it in immediately — memory fades quickly.

| Field | Your Entry |
| --- | --- |
| Tool used | e.g., Claude Sonnet |
| Task / purpose | e.g., Draft API endpoint table for Student Service |
| Prompt used | Paste the exact prompt |
| AI output (summary) | Summarise or paste the generated content |
| Human corrections | What did you change and why? |
| Validation method | How did you verify the output was correct? |
| Mistakes / hallucinations | Any errors the AI made? |
| Ethical / privacy concerns | Did any prompt include sensitive data? |
| Reflection | Did AI speed up your work? Was the output trustworthy? |

The AI Usage Report is evaluated on honesty and depth — not on how much AI you used. Admitting hallucinations and corrections shows critical thinking and will score well.

# 9. Solo Execution Tips

- Use AI to generate first drafts of tables and diagrams, then correct and annotate them — this is the expected workflow.

- Write D1 as a living document — update it as your understanding deepens, not just once.

- Keep your prototype in a Git repo from Day 1. Commit small and often. Commits serve as evidence of your work.

- If you get stuck on the prototype, a well-reasoned design document and diagram set can still score highly — but a working prototype is a significant differentiator.

- Use draw.io (diagrams.net) for all diagrams — it exports clean PNG/SVG, is free, and imports into Word without quality loss.

- Budget your time: documentation (D1–D6, D8) ~40%, prototype (D7) ~35%, AI report (D9) ~15%, review ~10%.